## Slide 1
Assessment Scope & Methodology
The Five-Day Assessment Sprint — structured discovery across all security domains
SECURITY MODERNIZATION · FIELD GUIDE SECTION 3.1
Delivery Standard: Each day targets a distinct security domain — findings from all five days feed directly into the maturity scoring framework and prioritized 90-day roadmap.
DAY 1
Tenant Orientation & Stakeholder Interviews
Tenant orientation & emergency access verification
›
Licensing review & baseline documentation
›
Interviews: CISO, Identity lead, Compliance lead
›
DAY 2
Entra ID Deep-Dive
PIM status & Access Reviews cadence
›
Entitlement Management & guest governance
›
Identity lifecycle & service principal audit
›
DAY 3
Conditional Access Analysis
Policy export & sign-in log review
›
Legacy auth breakdown & Named Location review
›
Gap identification vs. baseline requirements
›
DAY 4
Purview Posture
Label taxonomy review & DLP coverage
›
Insider Risk configuration assessment
›
Compliance Manager score & eDiscovery readiness
›
DAY 5
Defender / Sentinel & Synthesis
Defender XDR / Sentinel review
›
Operational model & data synthesis
›
Maturity scoring & findings readout prep
›