## Slide 1
90-DAY ROADMAP
Prioritized Recommendations & Next Steps
SECURITY MODERNIZATION
ROADMAP PRIORITIES
01
Days 1–30: Stabilize
Emergency access accounts verified, admin MFA enforced, legacy auth blocked, CA policies in report- only mode, sensitivity label taxonomy defined.
02
Days 31–60: Enforce
Full MFA rollout completed, CA policies moved to enforcement, DLP activated on Exchange and SharePoint, Access Reviews configured, Defender XDR baseline deployed.
03
Days 61–90: Mature
Phishing-resistant authentication deployed, endpoint DLP enabled, full PIM coverage achieved, Insider Risk Management configured, Copilot readiness assessed.
04
Engagement Close: Handoff
Operational handoff checklist completed, runbooks written and tested, monitoring and alerting configured, governance cadence scheduled with client team.
IMPLEMENTATION ROADMAP
Stabilize
DAYS 1–30
Priority: Emergency access, admin MFA, legacy auth block, CA report-only, label taxonomy.
Enforce
DAYS 31–60
Priority: Full MFA rollout, CA enforcement, DLP on Exchange & SharePoint, Access Reviews, Defender XDR baseline.
Mature
DAYS 61–90
Priority: Phishing-resistant auth, endpoint DLP, full PIM, Insider Risk Management, Copilot readiness.
Engagement Close
HANDOFF
Deliverables: Operational handoff checklist, runbooks tested, monitoring configured, governance cadence scheduled.
1
2
3
✓