## Slide 1
SECURITY MODERNIZATION IMPLEMENTATION FRAMEWORK
The 90-Day Roadmap
Stabilize → Enforce → Mature
THREE-PHASE EXECUTION MODEL
01
Stabilize
Days 1–30
Establish emergency access, enforce admin MFA, block legacy auth, and activate Conditional Access in report-only mode to baseline identity security.
02
Enforce
Days 31–60
Complete full MFA rollout, enforce CA policies org-wide, activate DLP on Exchange & SharePoint, and deploy Defender XDR baseline across the environment.
03
Mature
Days 61–90
Deploy phishing-resistant auth for all admins, complete full PIM coverage, activate Insider Risk Management, and deliver Copilot readiness assessment.
IMPLEMENTATION ROADMAP — ACTION DETAIL
Stabilize
30 Days
Emergency access accounts verified & documented
MFA enforced for all administrators; legacy auth blocked
Conditional Access in report-only mode; sensitivity label taxonomy published
PIM activated for Global Admin role
Enforce
60 Days
Full MFA rollout complete; CA policies enforced org-wide
DLP enforced on Exchange & SharePoint; Access Reviews activated
Defender XDR baseline deployed; Insider Risk policies configured
Mature
90 Days
Phishing-resistant auth (FIDO2/TAP) for all admins; Endpoint DLP deployed
Full PIM coverage across privileged roles; Insider Risk Management active
Copilot readiness assessment complete; operational model handed off
1
2
3