ENGAGEMENT EXCELLENCE PROGRAM

AVANADE  ·  INTERNAL  ·  OPERATIONAL STANDARD

EEP Runbook Suite

Four Decision Frameworks for High-Stakes Delivery Moments

Contains:  Escalation · Communication · Handoff · Incident Response

Program Lead:  Mike Garcia

Version:  1.0 — June 2026

Classification:  Internal — Mandatory Compliance

Built on original frameworks developed by Mike Garcia — EDEv4, CEEDS, CE Framework.

# How to Use These Runbooks

Runbooks are pre-decided decision frameworks that remove improvisation from high-stakes delivery moments. They exist precisely because high-pressure moments produce poor judgment. The Runbook is the judgment.

Non-Negotiable IV: Every delivery incident follows the applicable Runbook — Escalation, Communication, Handoff, or Incident Response — without improvisation in high-pressure scenarios. Engagement Leads are responsible for ensuring all team members know which Runbook applies before they are in a position to need it.

## Which Runbook to Use

| Situation | Runbook to Use | First Step |
| --- | --- | --- |
| A client blocker is identified or a commitment is at risk | Escalation Runbook | Acknowledge internally within 1 hour |
| A client-facing communication needs to be sent in a high-stakes situation | Communication Runbook | Apply Three Tests before drafting |
| Engagement ownership is transferring between team members or phases | Handoff Runbook | Document current state minimum 5 business days before handoff |
| A delivery incident has occurred that carries client relationship risk | Incident Response Runbook | Classify the incident (P1/P2/P3) within 30 minutes |

Runbook Principle: A practitioner who improvises in a high-stakes moment because they did not know the Runbook has not failed the Runbook — they have failed the preparation requirement. Know the Runbook before you need it.

# Runbook 1 — Escalation Runbook

The Escalation Runbook defines exactly how an issue is escalated: who is notified, in what sequence, with what information, and on what timeline. Early escalation is a trust-building behavior. Late escalation is the one that damages credibility.

Core Principle: The client's experience of an escalation is determined not by the existence of the problem but by the team's behavior in response to it. Transparency plus accountability plus follow-through produces trust, even when the news is bad.

## Escalation Trigger Conditions

Escalate immediately when any of the following conditions are met:

- A client blocker is identified that cannot be resolved within the committed timeline

- A Customer Friction signal reaches Red flag status in the Signal Review

- A committed action is missed and the client has been notified but the issue remains unresolved after 24 hours

- A delivery incident carries client relationship risk beyond the Engagement Lead's authority to resolve

- The client escalates to a contact outside the engagement team

- A technical issue is discovered that materially changes the engagement scope, timeline, or cost

- A Non-Negotiable Commitment has been breached

## Five-Step Escalation Sequence

| Step | Action | Timeline | Owner |
| --- | --- | --- | --- |
| Step 1 | Acknowledge the issue internally — confirm what is known, what is unknown, and what the client impact is. Do not contact the client until the internal picture is clear. | Within 1 hour of identification | Engagement Lead |
| Step 2 | Confirm the Outcome Owner — one named person owns the escalation from this point forward. This person is accountable for all client communications and resolution tracking. | Within 1 hour of identification | Engagement Lead |
| Step 3 | Notify the client — structured communication: what happened, what we're doing, what they should expect next. Use the template below. Do not send without applying the Three Tests. | Within 1 hour of identification (client-visible issues) | Outcome Owner |
| Step 4 | Document the resolution path — specific actions, owners, and committed dates. Share with the Program Lead. | Within 2 hours of identification | Outcome Owner |
| Step 5 | Post-escalation review — within 48 hours of resolution, conduct a structured review of what happened and what the program should learn. Document in the engagement record. | Within 48 hours of resolution | Engagement Lead + Program Lead |

## Client Escalation Communication Template

Subject: [Engagement Name] — Update on [Issue Description]
Dear [Client Name],
I want to make sure you have a clear picture of where things stand with [issue description].
What we know: [Factual description of the issue — what happened, when, what the impact is.]
What we are doing: [Specific actions underway, with named owners and committed dates.]
What you should expect next: [Specific next communication — who will reach out, when, with what information.]
I am your named point of contact for this issue. You can reach me directly at [contact] at any time.
[Outcome Owner Name] | [Title] | [Email] | [Phone]

## Post-Escalation Review Template

Complete within 48 hours of resolution. File in the engagement record and share with the Program Lead.

| Field | Content |
| --- | --- |
| Issue description | [What happened, when, what the client impact was] |
| Escalation timeline | [When identified → when client notified → when resolved] |
| Runbook adherence | [Which steps were followed, which were not, and why] |
| Client trust outcome | [Did the client's trust increase, hold, or decrease? Evidence?] |
| Lesson for CEES Session | [What should the team learn from this escalation?] |
| Playbook update needed? | [Yes / No — if yes, what change is proposed?] |

## Common Escalation Mistakes

| Mistake | Why It Damages Trust | Prevention |
| --- | --- | --- |
| Waiting to see if the client notices | The client always notices. The question is whether they notice before or after you tell them. Before is always worse. | Escalate proactively. The standard is: if you know, the client should know. |
| Escalating without a path forward | Presenting a problem without a resolution path leaves the client with anxiety and no action. It signals that the team is overwhelmed. | Come with a path forward, not just a problem. Even a preliminary path is better than none. |
| Escalating to leadership without notifying the client first | The client should never learn about an issue from someone other than the Outcome Owner. | Client notification (Step 3) happens before or simultaneously with internal escalation — never after. |
| Treating escalation as a handoff | Once escalated, the Outcome Owner remains accountable. Escalation adds visibility; it does not transfer ownership. | The Outcome Owner stays named and active through resolution. |

# Runbook 2 — Communication Runbook

The Communication Runbook applies the Three Tests to client communications and defines who approves client-facing messages above a defined sensitivity threshold. It ensures that communication discipline is maintained even under time pressure.

Non-Negotiable II: Every client-facing communication passes the Three Communication Tests before it is sent — no exceptions. There is no expedience exception. A communication that fails any one of the three tests is rewritten before delivery.

## The Three Communication Tests — Quick Reference

| Test | The Question | Pass Condition | Fail Condition |
| --- | --- | --- | --- |
| Repeat-Back Test | Could the client accurately restate the key content of this communication in their own words after one reading? | Core message stated in plain client language. No jargon, no unexplained acronyms, no passive constructions that obscure meaning. | Message contains technical language the client does not use. Meaning requires interpretation. |
| Stakes Test | Does the client understand what happens next if they do or do not take the requested action? | Message explicitly states what the client needs to do, decide, or know — and what happens if they don't. | Message is technically accurate but describes what happened without connecting it to the client's world or required action. |
| Next-Step Test | Is the immediate next action crystal clear — who does it, when, and how will completion be confirmed? | Message ends with a specific next step: who does what, by when, and what the client will hear next. | Message ends with 'please let us know if you have questions' or no defined next step. |

## Communication Sensitivity Levels

| Level | Communication Type | Three Tests Required? | Approval Required? |
| --- | --- | --- | --- |
| Level 1 — Routine | Status updates, scheduling, routine check-ins, meeting confirmations | Yes — all three tests | Self-approval (practitioner or Engagement Lead) |
| Level 2 — Significant | Risk notifications, scope changes, timeline updates, milestone communications, issue updates | Yes — all three tests | Engagement Lead review before send |
| Level 3 — High Stakes | Escalation notices, client complaints, executive communications, engagement close communications, contract-related communications | Yes — all three tests | Engagement Lead + Program Lead review before send |

## Pre-Send Review Protocol

- Draft the communication.

- Classify the communication (Level 1, 2, or 3) using the table above.

- Apply Test 1 (Repeat-Back): Read the communication as if you are the client. Could you accurately restate the key content in your own words? If no — rewrite.

- Apply Test 2 (Stakes): Does the communication explicitly state what the client needs to do, decide, or know — and what happens if they don't? If no — rewrite.

- Apply Test 3 (Next-Step): Does the communication end with a specific next step — who does what, by when, and what the client will hear next? If no — rewrite.

- If all three tests pass — route for approval per sensitivity level, then send.

- If any test fails — rewrite and repeat from Step 3.

No Exceptions: The pre-send review applies to every client-facing communication — major or minor. A routine scheduling email that fails the Next-Step Test is rewritten before send. The standard does not scale with the perceived importance of the communication.

## Communication Templates by Type

### Status Update Template

Subject: [Engagement Name] — Status Update [Week of DATE]
Dear [Client Name],
Here is your weekly update for [Engagement Name].
This week: [What was completed — specific deliverables, decisions, milestones.]
Next week: [What is planned — specific actions, with owners and dates.]
Open items requiring your input: [List any items where client action is needed, with specific deadlines.]
Your next update will be [day, date]. If you have questions before then, please contact [Outcome Owner Name] at [contact].
[Outcome Owner Name]

### Risk Notification Template

Subject: [Engagement Name] — Risk Notification: [Risk Description]
Dear [Client Name],
I want to make you aware of a risk we have identified in [Engagement Name].
What we have identified: [Clear description of the risk — what it is, when it was identified, what the potential impact is.]
What we are doing: [Specific mitigation actions underway, with named owners and committed dates.]
What we need from you: [Specific client action, if any, with deadline.]
We will update you on [date] with the status of our mitigation actions. If you have questions before then, please contact me directly.
[Outcome Owner Name]

## Common Communication Failures

| Failure Pattern | What It Looks Like | Correction |
| --- | --- | --- |
| Status language instead of signal language | 'Everything is on track.' 'No issues to report.' 'The project is going well.' | Replace with observable client-facing information: what the client received, what they need to do, what happens next. |
| Jargon without translation | Technical terms, acronyms, and internal language used without definition. | Translate every technical term. Define every acronym on first use. Write in the client's language, not the delivery team's. |
| Missing next step | Communication ends without a specific action, deadline, or next communication date. | Every communication ends with: who does what, by when, and when the client will hear next. |
| Passive voice obscuring accountability | 'The deliverable was delayed.' 'An issue was identified.' | Use active voice with named owners: 'We delayed the deliverable because...' 'I identified an issue and here is what I am doing about it.' |

# Runbook 3 — Handoff Runbook

The Handoff Runbook governs how engagement ownership transitions between team members or between project phases without losing the client's accumulated trust context. A handoff that the client experiences as a disruption is a trust event — and not a positive one.

Core Principle: The client's relationship is with the team, not with any individual. But the client's experience of continuity is determined by the quality of the handoff. A handoff that leaves the client uncertain about who their contact is has failed — regardless of whether the incoming owner is technically capable.

## Handoff Trigger Conditions

- Team member transition — a practitioner leaves the engagement or the organization

- Phase transition — the engagement moves from one phase to another with a different lead

- Escalation handoff — ownership transfers to a more senior practitioner during an escalation

- Engagement close — ownership transfers to account management or client success

- Planned leave — a practitioner will be unavailable for more than 5 business days

## Six-Step Handoff Sequence

| Step | Action | Timeline | Owner |
| --- | --- | --- | --- |
| Step 1 | Outgoing owner documents current state — open issues, client relationship context, outstanding commitments, known risks, and the client's current trust level assessment. Use the Current State Documentation Template below. | Minimum 5 business days before handoff | Outgoing Outcome Owner |
| Step 2 | Incoming owner briefed — minimum 30-minute structured briefing covering all documented current state. Incoming owner confirms understanding in writing to the Engagement Lead. | Minimum 3 business days before handoff | Outgoing Outcome Owner |
| Step 3 | Client introduction — outgoing owner introduces incoming owner to the client personally: email, call, or meeting. Both names appear in the same communication. Use the Client Handoff Communication Template below. | Minimum 2 business days before handoff | Outgoing Outcome Owner |
| Step 4 | Incoming owner confirms receipt — written confirmation to the outgoing owner and Engagement Lead that they have received the full current state and are ready to assume ownership. | Day of handoff | Incoming Outcome Owner |
| Step 5 | Incoming owner sends direct communication to the client confirming they are now the named Outcome Owner and providing their contact information. | Day of handoff | Incoming Outcome Owner |
| Step 6 | Handoff documented — full handoff record filed in the engagement record, including all documentation, briefing notes, and client communications. | Within 24 hours of handoff | Engagement Lead |

## Current State Documentation Template

Complete this template before the Step 2 briefing. File in the engagement record.

| Field | Content |
| --- | --- |
| Engagement name and reference | [Full engagement name and internal reference number] |
| Client primary contact(s) | [Names, titles, contact information, communication preferences] |
| Engagement status summary | [2-3 sentences: where we are, what has been delivered, what remains] |
| Open issues and commitments | [List: issue description ¦ owner ¦ committed resolution date ¦ status] |
| Known risks | [List: risk description ¦ likelihood ¦ impact ¦ current mitigation] |
| Client relationship context | [Trust level assessment: Credibility / Reliability / Referenceability status. Any sensitivities, preferences, or history the incoming owner must know.] |
| Upcoming milestones | [Next 30 days: milestone ¦ date ¦ owner ¦ client dependencies] |
| Communication cadence | [Frequency, channel, format of client communications. Standing meetings and their purpose.] |
| Escalation path | [Who to contact if the incoming owner needs support: Engagement Lead, Program Lead, Senior Leadership] |

## Client Handoff Communication Template

Subject: [Engagement Name] — Your Updated Point of Contact
Dear [Client Name],
I want to make sure you have the most current information about your engagement team.
[Outgoing Owner Name] has been your primary contact for [Engagement Name]. Effective [date], [Incoming Owner Name] will be your named Outcome Owner for this engagement.
[Incoming Owner Name] has been fully briefed on your engagement, your priorities, and all open items. They are ready to continue without interruption to your experience.
[Incoming Owner Name] can be reached at [email] | [phone].
I will remain available during the transition period. Please don't hesitate to reach out to either of us.
[Outgoing Owner Name] | [Title] | [Email] | [Phone]

## Common Handoff Failures

| Failure | What It Looks Like | Prevention |
| --- | --- | --- |
| Silent handoff | Work transfers without documentation or client notification. The client discovers the change when they try to contact the outgoing owner. | Step 3 (client introduction) is non-negotiable. The client must be introduced to the incoming owner before the handoff is complete. |
| Incomplete briefing | Incoming owner learns about the engagement from a 10-minute verbal summary. Key context, risks, and relationship history are lost. | Use the Current State Documentation Template. The briefing is structured, not conversational. |
| Late introduction | The client is notified of the handoff on the day it happens, or after. | Client introduction (Step 3) happens minimum 2 business days before the handoff. |
| Ownership ambiguity during transition | Both the outgoing and incoming owner are nominally responsible. The client is uncertain who to contact. | The handoff has a specific date. Before that date: outgoing owner. After that date: incoming owner. No overlap period. |

# Runbook 4 — Incident Response Runbook

The Incident Response Runbook defines the structured response to delivery incidents that carry client relationship risk. It covers the communication sequence, the Outcome Owner assignment, and the post-incident review process.

Trust Recovery Principle: An incident handled well — with transparency, accountability, and follow-through — can increase client trust. An incident handled poorly — with delay, opacity, or blame — will damage trust in ways that outlast the incident itself. The Runbook is designed to produce the former.

## Incident Classification

| Classification | Definition | Response Timeline | Escalation Required? |
| --- | --- | --- | --- |
| P1 — Critical | Incident that materially impacts the client's business operations, creates significant trust risk, or involves a breach of a Non-Negotiable Commitment. Client relationship is at risk. | Client notification within 1 hour. Program Lead notified immediately. | Yes — Program Lead and Senior Leadership |
| P2 — Significant | Incident that impacts delivery quality, timeline, or client experience but does not rise to P1 level. Amber flag conditions met in Signal Review. | Client notification within 4 hours. Engagement Lead owns response. | Yes — Program Lead informed within 2 hours |
| P3 — Minor | Incident that is contained within the delivery team and does not directly impact the client experience. Green flag maintained. | Internal resolution within 24 hours. Client notification if client-visible. | No — Engagement Lead owns response |

## Eight-Step Incident Response Sequence

- Classify the incident (P1/P2/P3) — within 30 minutes of identification. When in doubt, classify higher.

- Confirm the Outcome Owner — one named person owns the incident response from this point forward. This person is accountable for all client communications and resolution tracking.

- Notify the client (P1: within 1 hour; P2: within 4 hours; P3: if client-visible, within 24 hours) — use the Incident Communication Template below.

- Notify the Program Lead (P1: immediately; P2: within 2 hours; P3: at next Signal Review).

- Document the resolution path — specific actions, owners, and committed dates. Share with the Program Lead.

- Provide client updates at every checkpoint — minimum every 4 hours for P1, every 24 hours for P2, until resolved.

- Resolve the incident — confirm resolution with the client in writing using the Resolution Confirmation Template below.

- Conduct post-incident review within 72 hours — use the Post-Incident Review Template below.

## Incident Communication Template

Subject: [Engagement Name] — [P1/P2/P3] Incident Update: [Brief Description]
Dear [Client Name],
I want to make sure you have a clear picture of what is happening and what we are doing about it.
What happened: [Factual description — what occurred, when it was identified, what the current impact is.]
What we are doing right now: [Specific actions underway, with named owners and committed completion times.]
What you should expect next: [Specific next communication — who will reach out, when, with what information.]
I am your named point of contact for this incident. You can reach me directly at [contact] at any time — including outside business hours for P1 incidents.
[Outcome Owner Name] | [Title] | [Email] | [Phone]

## Resolution Confirmation Template

Subject: [Engagement Name] — Incident Resolved: [Brief Description]
Dear [Client Name],
I want to confirm that the incident we reported on [date] has been resolved.
What was resolved: [Clear description of what was fixed and how.]
Current status: [Confirmation that the issue is fully resolved and normal operations have resumed.]
What we are doing to prevent recurrence: [Specific preventive actions, with owners and timelines.]
Thank you for your patience during this incident. If you have any questions or concerns, please contact me directly.
[Outcome Owner Name]

## Post-Incident Review Template

Complete within 72 hours of resolution. File in the engagement record and share with the Program Lead.

| Field | Content |
| --- | --- |
| Incident classification | [P1 / P2 / P3] |
| Incident description | [What happened, when, what the client impact was] |
| Timeline | [When identified → when classified → when client notified → when resolved] |
| Root cause | [What caused the incident — be specific, not general] |
| Runbook adherence | [Which steps were followed, which were not, and why] |
| Client trust outcome | [Did the client's trust increase, hold, or decrease? Evidence?] |
| Preventive actions | [Specific actions to prevent recurrence, with owners and deadlines] |
| Lesson for CEES Session | [What should the team learn from this incident?] |
| Playbook update needed? | [Yes / No — if yes, what change is proposed?] |

## Incident Response Anti-Patterns

| Anti-Pattern | Why It Fails | Correct Behavior |
| --- | --- | --- |
| Waiting to classify | 'Let's see how this develops before we escalate.' Every hour of delay in a P1 is an hour the client is experiencing the incident without information. | Classify within 30 minutes. When in doubt, classify higher. You can downgrade later; you cannot undo a delayed notification. |
| Communicating without a path forward | Notifying the client of a problem without any indication of what is being done creates anxiety without resolution. | Always include 'what we are doing' in the first communication, even if the path is preliminary. |
| Treating resolution as the end | The incident is resolved. The team moves on. No post-incident review. No lesson captured. | The post-incident review is mandatory. The lesson is the program's return on the incident. |
| Blame in the post-incident review | The review focuses on who caused the incident rather than what the program should learn. | The post-incident review is a learning event, not a performance review. Focus on system and process, not individual fault. |

EEP Runbook Suite — Version 1.0 — June 2026

Built on original frameworks developed by Mike Garcia — EDEv4, CEEDS, CE Framework.